Legal CRM Post-Changes Audit Report

Audit-only review of architecture, recent CRM changes, database model, security, QA status, and continuation roadmap.

Workspace: D:\github\legal-crm-Trial | Branch: claude/alghazzawi-clients-module | Date: 2026-06-10

| Metric | Assessment |
| --- | --- |
| Overall health | Functional but not release-ready. Recent CRM work is visible and directionally correct, but QA and production security blockers remain. |
| Completion estimate | Approximately 72% complete for audited CRM scope; 28% remains across QA, compatibility, production hardening, and reporting polish. |
| Issues found | 16 total: 1 Critical, 5 High, 9 Medium, 1 Low. |
| Recent changes safety | Safe to continue development; not safe to deploy until secrets are removed and QA gates pass. |

# 1. Executive Summary

The Legal CRM now contains an expanded client, matter, lead, financial, task, notification, and user-management foundation. CRM-015 and CRM-017 are mostly implemented: /clients/leads is the unified Leads Pipeline, /enquiries and /leads redirect there, /enquiries/log exists as reporting, channel type/medium are stored and filtered, and assigned lawyer filtering uses a user foreign key rather than free text.

The project is not ready for production deployment. The strongest blockers are a hard-coded production-looking DATABASE_URL and JWT_SECRET in Dockerfile, a failing TypeScript check in FinancialRecords.tsx, and a test suite that is not self-contained and still references removed enquiries.* procedures.

Ready for next sprint if the sprint begins with security and QA stabilization.

Not ready for production until secret handling, type checking, tests, and deployment controls are corrected.

Do not duplicate CRM-015/CRM-017 work; the implemented routing, channel hierarchy, assigned lawyer FK, and Enquiries Log should be hardened incrementally.

# 2. Architecture Overview

| Area | Current State |
| --- | --- |
| Tech stack | React 19, TypeScript 5.9, Vite 7, Tailwind/Radix UI, Wouter, TanStack Query, tRPC 11, Express 4, Drizzle ORM, PostgreSQL/Supabase-style DB, Vitest. |
| Frontend | client/src/pages contains dashboard, clients, matters, leads/enquiry, financial, task, import, user management, and reporting pages. client/src/components contains CRM widgets, dialogs, layout, protected routing, and UI primitives. |
| Backend | server/_core hosts Express/tRPC context/server wiring. server/routers.ts defines appRouter modules. server/db.ts holds database access and business logic. |
| Database | drizzle/schema.ts plus migrations 0000-0016 for auth/users, clients, matters, financials, rates, settings, converted_from, opposing_party, assigned lawyer, UTC timestamps, channel hierarchy, notifications, and reports_to hierarchy. |
| API | tRPC routers cover auth, leads, clients, payments, users, tasks, notifications, system settings, matters, financials, actions, conflict checks, dashboard/report helpers. |
| Auth and roles | JWT session cookie, protectedProcedure and permissionProcedure. Roles include admin, manager, partner, lawyer, finance, staff, viewer. |
| Deployment | Docker multi-stage Node 22 image. Runtime currently embeds DATABASE_URL and JWT_SECRET in Dockerfile, which is a critical security risk. |

# 3. Recent Changes Review

| Change | Modules | Status | Risk |
| --- | --- | --- | --- |
| Task visibility | server/db.ts, routers.ts, taskVisibility.test.ts, users.reportsToId | Partially complete | Logic exists; tests cannot verify without DATABASE_URL; finance/staff policy needs confirmation. |
| Client Profile Tasks tab | ClientDetail.tsx, ClientTasks.tsx | Completed / needs QA | Rejected-client lock is server-side; UI regression QA needed. |
| Assigned Lead Lawyer | lead details, forms, notifications | Completed / needs QA | Uses user FK and in-app notifications; email remains TODO. |
| Communication Channel Hierarchy | shared/const.ts, migration 0014, EnquiryForm, ClientList, EnquiriesLog | Mostly completed | Legacy communicationChannel compatibility remains; conversion path needs live QA. |
| Merge Enquiry Log + Leads Pipeline | App.tsx, DashboardLayout, ClientList, EnquiriesLog | Mostly completed | /enquiries/:id/edit not explicitly routed; legacy EnquiryList remains. |
| Financial Records client link / billed amount cleanup | FinancialRecords.tsx, FinancialDialog.tsx, server/db.ts, migration 0011 | Partially complete | Type-check fails; billed_amount remains mirrored legacy field. |
| Rejected client lock | server/db.ts and routers mutations | Mostly completed | Tests are blocked by DB environment. |
| Conflict checks | MatterNew, ClientDetail, ConflictWarningDialog, server/db.ts | Completed / needs QA | Opposing party gate exists; requires DB regression test. |

# 4. CRM Requirements Status Table

| CRM ID | Requirement | Status | Notes | Risk | Effort |
| --- | --- | --- | --- | --- | --- |
| CRM-001 | Auth/login/protected shell | Completed | JWT auth exists. | Medium | 1d QA |
| CRM-002 | Roles and permissions | Partially Completed | Central permissions exist; role expectations need confirmation. | Medium | 2d |
| CRM-003 | Dashboard KPIs | Partially Completed | Stats exist; DB tests needed. | Medium | 2d |
| CRM-004 | Client list/search/export data | Completed | Filters/export-oriented data present. | Low | 0.5d |
| CRM-005 | Client lifecycle | Partially Completed | Lead/Active/Rejected with locks; transition QA needed. | Medium | 1-2d |
| CRM-006 | Rejected client protection | Partially Completed | Server checks exist; tests fail in current env. | High | 1d |
| CRM-007 | Matter creation/assignment | Completed | Matter forms, lead lawyer, rates, conflicts exist. | Medium | 1d |
| CRM-008 | Matter status workflow | Partially Completed | Statuses/filtering exist; governance QA needed. | Medium | 1d |
| CRM-009 | Financial records | Partially Completed | Revenue-led model; type-check fails; matter link nullable. | High | 2d |
| CRM-010 | Fixed/hourly fee logic | Partially Completed | Rates and formulas exist; E2E QA needed. | Medium | 2d |
| CRM-011 | Billing/collections | Partially Completed | Status and outstanding calculations exist. | Medium | 2d |
| CRM-012 | Tasks | Partially Completed | Tasks and visibility logic exist; tests blocked. | High | 2d |
| CRM-013 | Notifications | Partially Completed | In-app exists; email TODO. | Medium | 1-2d |
| CRM-014 | Reporting | Partially Completed | Reports exist; metrics need consolidation. | Medium | 2d |
| CRM-015 | Merge Enquiry Log + Leads Pipeline | Partially Completed | Redirects/unified route exist; edit alias missing. | Medium | 1d |
| CRM-016 | Import/backfill | Needs Review | Import scripts need current-schema validation. | Medium | 1d |
| CRM-017 | Channel hierarchy | Completed / Needs QA | Schema, migrations, forms, filters exist. | Medium | 1d |
| CRM-018 | Assigned lawyer prep | Partially Completed | FK and notifications exist; future rules pending. | Medium | 2d |
| CRM-019 | Audit logs | Partially Completed | Technical and business logs not unified. | Medium | 2d |
| CRM-020 | Production readiness | Incorrectly Implemented | Dockerfile secrets and failing QA gates block release. | Critical | 1-3d |

# 5. Problems Found

The audit identified 16 issues: 1 Critical, 5 High, 9 Medium, and 1 Low.

| ID | Severity | Module | Finding / Impact / Fix |
| --- | --- | --- | --- |
| ISS-001 | Critical | Deployment / Security | Hard-coded DATABASE_URL and JWT_SECRET in Dockerfile. Business impact: credential exposure can compromise client, matter, financial, and session data. Technical cause: secrets embedded in source-controlled image config. Fix: rotate secrets, remove ENV values, use deployment secrets, add secret scanning. Effort: 0.5-1d plus rotation. Dependencies: ops/database access. |
| ISS-002 | High | Frontend / Financial Records | pnpm check fails in FinancialRecords.tsx Set/Map iterations. Business impact: no safe release gate for sensitive financial UI. Technical cause: iterator usage conflicts with current TS config. Fix: Array.from iterations or intentional tsconfig target/downlevelIteration. Effort: 0.5d. |
| ISS-003 | High | QA / Test Infrastructure | pnpm test broadly fails without DATABASE_URL. Business impact: weak regression confidence. Technical cause: integration tests require live DB and no isolated test DB strategy. Fix: .env.test, disposable Postgres/CI DB, fixtures, skip policy. Effort: 1-2d. |
| ISS-004 | High | Backend / tRPC / Tests | server/enquiries.test.ts and payments tests call caller.enquiries.* but appRouter no longer exposes enquiries router. Business impact: unresolved CRM-015 compatibility. Fix: add alias router or migrate tests/consumers to leads.*. Effort: 1d. |
| ISS-005 | Medium | Frontend / Routing | /enquiries/:id/edit route is missing, while /enquiries/:id exists. Business impact: possible broken deep links. Fix: route alias or redirect. Effort: 0.25d. |
| ISS-006 | Medium | Frontend / Intake UX | Legacy EnquiryList remains and Home still links /enquiries via redirect. Business impact: duplicate workflow drift. Fix: quarantine/remove legacy screen after QA and document routing. Effort: 0.5-1d. |
| ISS-007 | High | Database / Financial Records | financial_records.client_matter_id is nullable while matter reports assume matter joins. Business impact: financial rows can be excluded from matter reporting. Fix: audit/backfill, define exceptions, then validate/enforce. Effort: 1-2d. |
| ISS-008 | Medium | Financial Records | billed_amount remains as mirrored legacy alias to revenue. Business impact: ambiguity over authoritative financial amount. Fix: document Revenue as source, prevent direct writes, plan later removal. Effort: 1d. |
| ISS-009 | Medium | Tasks / Client Action Logs | client_action_logs.action_owner is free text while task visibility and notifications use user IDs. Business impact: follow-ups may not align with permissions/notifications. Fix: add owner FK path after mapping. Effort: 2d. |
| ISS-010 | Medium | Authorization / Tasks | Finance/staff task visibility defaults to own tasks only. Business impact: may conflict with finance workflows. Fix: confirm role matrix and add tests. Effort: 0.5-1d. |
| ISS-011 | Medium | Notifications | server/emailNotifications.ts is a TODO/logging stub. Business impact: assignments may be missed outside the app. Fix: integrate provider or document in-app-only scope. Effort: 1-2d. |
| ISS-012 | Medium | Audit Logs | audit_logs and client_action_logs are not unified in one lifecycle timeline. Business impact: weak handover/compliance chronology. Fix: read-only consolidated timeline. Effort: 2-3d. |
| ISS-013 | Medium | Reporting | Dashboard, Enquiries Log, financial reports, and exports are fragmented. Business impact: inconsistent counts. Fix: canonical backend metric definitions. Effort: 2d. |
| ISS-014 | High | Operations | No visible monitoring, backup, log-retention, health-check policy, or secret-management docs. Business impact: production incidents harder to detect/recover. Fix: add operational runbook and hooks. Effort: 2-3d. |
| ISS-015 | Medium | Data Import | Import scripts need validation against channel and assigned-lawyer changes. Business impact: bulk data can bypass new filters. Fix: dry-run fixture import and mapping docs. Effort: 1d. |
| ISS-016 | Low | Code Hygiene | Demo/stub/debug code remains: ComponentShowcase logs, disabled OAuth/Manus stubs, noisy server env logs. Business impact: low but noisy. Fix: remove/quarantine and document disabled integrations. Effort: 0.5d. |

# 6. Database Audit

| Table / Area | Validation Notes | Risk / Recommendation |
| --- | --- | --- |
| users | Role/status permissions and reports_to_id support partner team visibility. Migration 0016 adds FK/index. | Align Drizzle schema field with explicit FK for clarity. |
| user_notifications | Migration 0015 creates per-user inbox with user FK and cascade delete. | In-app notifications implemented; email pending. |
| clients | Lead/Active/Rejected plus convertedFrom Direct/Lead/Enquiry. | Rejected lock is service-layer; keep server checks mandatory. |
| client_lead_details | assignedLawyerId FK, channelType, channelMedium, lead status, priority, next action fields. | Good CRM-017/018 foundation; owner fields need future FK mapping. |
| leads | Legacy lead/enquiry table has channel_type/channel_medium plus communicationChannel. | Backward compatibility present; conversion path needs live QA. |
| client_matters | leadLawyerId FK, opposingParty, status fields. | Conflict check and assignment exist; status governance needs QA. |
| matter_lawyer_rates | clientMatterId required and user-linked rates. | Good integrity; DB-dependent tests needed. |
| financial_records | clientId required; clientMatterId nullable; billedAmount mirrors revenue. | High reporting integrity risk until matter-link rules are settled. |
| tasks | assignedTo/createdBy link users; matter/action scoping exists. | Visibility is server-side; review FK consistency for scoping fields. |
| audit_logs | Technical audit log exists with financial diffs. | Needs consolidated business lifecycle view. |

# 7. API & Backend Audit

Leads Pipeline filters for assigned lawyer, channel type, and channel medium are enforced server-side in clients.list/getAllClients.

Enquiries Log uses leads.list with source/channel/assignee filters and does not replace /clients/leads.

Task list/get/update/delete call backend visibility helpers, protecting direct API access.

Rejected client protection is applied before matter, financial, action, and task mutations.

Conflict checks are backend-enforced and can require explicit acknowledgement.

Main backend gaps: stale enquiries.* contract/tests, DB-dependent tests, financial matter-link validation, outbound notification TODO.

# 8. Frontend Audit

| Surface | Observed Behavior | Audit Result |
| --- | --- | --- |
| /clients/leads | Primary Leads Pipeline with assigned lawyer and channel filters. | Correct direction; QA needed. |
| /enquiries and /leads | Redirect to /clients/leads. | CRM-015 implemented. |
| /enquiries/new and /leads/new | Render EnquiryForm. | Implemented. |
| /enquiries/:id and /leads/:id | Render EnquiryForm for existing records. | Implemented by convention. |
| /enquiries/:id/edit | No explicit route. | Missing requested alias. |
| /enquiries/log | Reporting view with channel/assignee filters. | Implemented as reporting-only. |
| Navigation | Sidebar separates Leads Pipeline and Enquiries Log. | Good; Home relies on /enquiries redirect. |
| FinancialRecords | Set/Map iterator code added. | Breaks TypeScript check. |

# 9. Permissions & Security Audit

| Role | Observed / Intended Access | Risk |
| --- | --- | --- |
| Admin | Broad access, user management, all tasks. | Secrets exposure affects all roles. |
| Manager | Broad operational access and all tasks. | Confirm financial access expectations. |
| Partner | Own/team task visibility through reports_to_id. | Needs QA with hierarchy fixtures. |
| Lawyer | Own created/assigned tasks; lead assignment FK supports targeted work. | Test unauthorized direct task access. |
| Finance | Financial permissions exist; task visibility is own unless assigned/created. | Confirm finance task policy. |

Critical vulnerability: Dockerfile secrets must be rotated and removed.

Server-side protectedProcedure/permissionProcedure patterns are generally present.

Financial APIs should remain server-permission protected, not just hidden in the UI.

Rejected client locks should be verified with direct API regression tests.

# 10. Testing & QA Findings

| Check | Result | Interpretation |
| --- | --- | --- |
| corepack pnpm check | Failed | FinancialRecords.tsx Set/Map iteration errors block type gate. |
| corepack pnpm test | Failed | Broad failures from missing DATABASE_URL plus stale enquiries.* procedure references; auth logout test passed. |
| Build | Not run | Skipped because type-check failed and build would write dist output. |

Recommended manual QA: lead creation, enquiry creation/edit, /enquiries and /leads redirects, /enquiries/:id/edit after alias fix, Leads Pipeline assigned lawyer/channel filters, Enquiries Log reporting filters, Lead to Active, Lead to Rejected, matter conflict creation, financial fixed/hourly records, rejected-client locks, and task visibility by admin/manager/partner/lawyer/finance.

# 11. Recommended Fix Plan

| Priority | Issue | Why It Matters | Fix Summary | Effort | Dependencies |
| --- | --- | --- | --- | --- | --- |
| Critical | Remove Dockerfile secrets and rotate credentials | Protects legal/client/financial data. | Move secrets to deploy env, rotate DB/JWT, add scanning. | 0.5-1d | Ops |
| High | Restore TypeScript check | No release confidence without type gate. | Fix FinancialRecords iterations or TS config. | 0.5d | None |
| High | Stabilize tests | Regression suite not actionable. | Add test DB strategy, fixtures, CI env. | 1-2d | Test DB |
| High | Resolve enquiries.* contract | CRM-015 remains ambiguous. | Alias router or migrate tests/consumers. | 1d | API decision |
| High | Validate financial matter link | Prevents missing billing data. | Audit/backfill/validate before migration. | 1-2d | Data audit |
| Medium | Add /enquiries/:id/edit alias | Protects deep links. | Route alias/redirect. | 0.25d | None |
| Medium | Document unified intake | Avoids duplicate workflows. | Remove/quarantine old screen after QA. | 0.5d | QA |
| Medium | Finish notifications | Assignments need reliable alerts. | Email provider or documented in-app scope. | 1-2d | Provider |
| Medium | Consolidate audit timeline | Improves legal traceability. | Read-only combined lifecycle view. | 2-3d | Query design |
| Cleanup | Reduce stubs/debug code | Production hygiene. | Remove/quarantine stubs and noisy logs. | 0.5d | None |

# 12. Safe Implementation Order

Rotate/remove exposed secrets first.

Fix FinancialRecords TypeScript errors so pnpm check passes.

Decide CRM-015 API compatibility for enquiries.* versus leads.*.

Make tests self-contained with a test database and update stale tests.

Add /enquiries/:id/edit route alias and run routing QA.

Validate financial_records.client_matter_id and billedAmount/revenue before migrations.

Run full CRM lifecycle manual QA: Lead, Active, Rejected, matter, financial, task, notifications.

Confirm role matrix for task/finance access and add tests.

Centralize reporting definitions and exports.

Only then consider schema-tightening migrations and legacy cleanup.

# 13. Final Recommendation

Fix first: remove and rotate Dockerfile secrets, restore TypeScript check, and stabilize the test suite/API contract. These are blockers for safe continuation because they affect security and release confidence.

Delay: destructive migrations, removal of legacy enquiry/financial columns, and large reporting refactors should wait until current workflows are verified against real data and tests are green.

Do not touch yet: do not rewrite CRM-015 or CRM-017 from scratch. The implemented routing, channel hierarchy, assigned lawyer FK, and Enquiries Log are directionally correct and should be hardened incrementally.

Safe to continue development: yes, if the next sprint is a stabilization sprint. Safe to deploy: no, not until the critical/high findings are resolved and verified.