# Legal CRM Implementation Audit Report

Read-only implementation review of CRM-001 through CRM-020

Workspace: D:\github\legal-crm-Trial

Branch: claude/alghazzawi-clients-module

Audit date: 20 June 2026

Scope: Frontend, tRPC API, Drizzle schema, migrations, validation, roles, dashboards, clients, matters, finance, tasks, and navigation

# Executive Summary

Twenty CRM items were reviewed. Static evidence supports 11 as Implemented, 3 as Partially Implemented, 5 as Implemented but Needs Fix, and 1 as Cannot Verify. No item is wholly Not Implemented, but several high-risk items are superficially complete because intake remains split across two data models.

Implemented: 11

Partially Implemented: 3

Not Implemented: 0

Implemented but Needs Fix: 5

Cannot Verify: 1

Overall conclusion: Partially ready. Not ready for delivery until intake unification, credential rotation, serial integrity, financial semantics, and database-backed regression testing are completed.

## Source and Verification Limitations

The two uploaded DOCX files are byte-for-byte identical and contain only titles plus placeholder text; no detailed prompts or acceptance criteria are embedded.

Expected behavior is derived conservatively from each title and corroborated by code comments/tests.

pnpm check passed. pnpm test lacked DATABASE_URL; stale enquiries.* calls and outdated timezone fixtures also failed.

No code, migration, database, dependency, commit, branch, or remote state was modified. Only report artifacts were created.

# Implementation Status Table

| CRM ID | Requirement | Status | Evidence / Code Location | Notes | Priority |
| --- | --- | --- | --- | --- | --- |
| CRM-001 | Dashboard Leads Metrics | Implemented but Needs Fix | Frontend: Dashboard.tsx:50-74, 130-138, 193-231. Backend: routers.ts:816-822; db.ts:1479-1497, 2594-2600. DB: clients/client_lead_details plus legacy leads. Permissions: dashboard:view and clients:view. | The top Total Leads includes rejected clients. New Lead/Enquiry writes legacy leads while these cards read clients; dashboard.stats also retains legacy lead and revenue KPIs. | High |
| CRM-002 | Active Matters Counter | Implemented | Dashboard.tsx:139-146; routers.ts:913-915; db.ts:662-670, 1588-1627; activeMatters.test.ts. DB: client_matters.matter_status. Permissions: dashboard:view/clients:view. | Runtime results require a migrated test database; free-text status still permits invalid values. | Medium |
| CRM-003 | Conversion Rate | Implemented | Dashboard.tsx:72-74,155-189; routers.ts:820-822; db.ts:1500-1574; migration 0007; conversionRate.test.ts. Permission: dashboard:view. | It is only complete if enquiries are copied into clients; current EnquiryForm writes legacy leads. | Medium |
| CRM-004 | Conflict Check Dashboard + Matters | Implemented | Dashboard.tsx:76-100,510; ConflictCheckDialog.tsx; MatterNew.tsx:35-85,188-193; routers.ts:875-877,902-972; db.ts:1243-1354; migration 0008; conflictCheck.test.ts. | Matching is substring-only and lacks aliases/bilingual normalization; runtime behavior is unverified. | High |
| CRM-005 | Back Button Navigation | Partially Implemented | useGoBack.ts; ClientDetail.tsx:50,137. Fixed links remain in ClientForm.tsx:78, TaskForm.tsx:50-51, EnquiryForm.tsx:173-174, MatterNew.tsx:94. | The hook is not applied consistently; fixed destinations lose origin context, and history.length may include an external page. | Low |
| CRM-006 | Move Client Type to Matter Type | Implemented but Needs Fix | schema.ts: clients.matterType:453, client_matters.matterType:469, leads.clientType:133; routers.ts:766,789,802,926,980; ClientForm.tsx:33; EnquiryForm.tsx:276-287; MatterNew.tsx:128. | clients.matter_type and legacy leads.client_type remain editable, allowing conflicts for multi-matter clients. | High |
| CRM-007 | Original Serial Fix | Implemented but Needs Fix | db.ts:1636-1707,1729-1737; schema.ts:467; migration 0009; MatterNew.tsx:126; originalSerial.test.ts. | Migration 0009 creates a non-unique index. max+1 and pre-insert checks race; the declared format regex is not enforced. | High |
| CRM-008 | Hourly Rate Lawyer + Co-Lawyers | Implemented | schema.ts:498-516; migrations 0005/0010; LawyerRatesDialog.tsx; routers.ts:510-518,1023-1077; db.ts:1760-1955; matterLawyerRates.test.ts. | user_id remains nullable for legacy rows and duplicate prevention lacks an evident database composite unique constraint. | Medium |
| CRM-009 | Rejected Client Lock | Implemented | ClientDetail.tsx:80-81,227-332; routers.ts:354-357,954-1016,1044-1075,1115-1151,1202-1220; db.ts:1379-1471; rejectedClientLock.test.ts. | Live enforcement was not executable; deletion/retention policy is not covered by this lock. | High |
| CRM-010 | Financial Records Client Link | Implemented | schema.ts:563-566; FinancialRecords.tsx:331-342,625-632,762-766,987-992; FinancialDialog.tsx; routers.ts:1082-1118; db.ts:2157-2182. | client_matter_id is nullable and no clear server check guarantees the matter belongs to that client; inner-join reports can omit client-level rows. | Medium |
| CRM-011 | Skip For Now | Cannot Verify | Both uploaded DOCX files contain the same placeholder sentence and no detailed CRM-011 prompt. | There is no acceptance criterion, module, data, UI, API, or permission scope. | Low |
| CRM-012 | Remove Billed Amount | Partially Implemented | routers.ts:1095-1138; FinancialDialog.tsx; FinancialRecords.tsx; schema.ts:573-574; db.ts:166-176; migration 0011; financialRevenue.test.ts. | The column and frontend aggregation references remain. Mirroring billed=revenue makes remainingAdvanced always zero and changes prior accounting meaning. | High |
| CRM-013 | New Lead Real-Time Update | Implemented but Needs Fix | ClientForm.tsx:37-48 invalidates canonical client queries; db.ts:1172-1191; newLeadVisibility.test.ts. EnquiryForm.tsx:82-97 invalidates only leads.list. | The dashboard New Lead opens EnquiryForm, which writes legacy leads. There is no cross-user subscription/polling; this is same-session cache refresh only. | High |
| CRM-014 | Recent Leads Last 30 Days | Implemented | Dashboard.tsx:60-65,393-435; routers.ts:824-831; db.ts:1194-1215; recentLeads.test.ts. | Runtime boundary behavior and the split intake source remain unverified. | Medium |
| CRM-015 | Merge Enquiry Log + Leads Pipeline | Implemented but Needs Fix | App.tsx:54-92 redirects list URLs; ClientsLeads.tsx reads clients.list; EnquiriesLog.tsx reads leads.list; EnquiryForm.tsx writes leads; schema retains both models; enquiries.test.ts targets removed enquiries router. | The data is not merged. New enquiries can disappear from the visible pipeline and metrics; /enquiries/:id/edit is missing and tests target a removed router. | Critical |
| CRM-016 | Enquiry Timezone | Implemented | schema.ts:117-123; migration 0013; EnquiryForm.tsx:27-28,142-149; db.ts:85-90,647-654; EnquiriesLog.tsx:133; enquiryDatetime.test.ts. | Two tests now fail validation because fixtures omit required channelType; legacy date/time columns can diverge outside the sanitized API. | Medium |
| CRM-017 | Communication Channel Hierarchy | Implemented | shared/const.ts:76-100; schema.ts:124-128,527-529; migration 0014; EnquiryForm.tsx:207-250; EnquiriesLog.tsx:27-95; routers.ts:189,243,854; db.ts:31-44,413-448,1148-1152. | Hierarchy is duplicated across models and varchar values allow direct-write/import drift. | Medium |
| CRM-018 | Suggested Lead Lawyer Dropdown + Notifications | Partially Implemented | EnquiryForm.tsx:79-80,430-449; routers.ts:516-518,744-758; schema.ts:154-157,359-376,533-535; migrations 0012/0015; db.ts:462-488,536-560,588-618; NotificationBell.tsx. | Email only logs and returns success; client pipeline has a separate assignedLawyerId, so assignment is not unified. | High |
| CRM-019 | Tasks Inside Client Page | Implemented | ClientDetail.tsx:247-248,317-325; ClientTasks.tsx:33-299; routers.ts:324-385; schema.ts:239-255; migration 0004; db.ts:849-903; clientTasks.test.ts. | Some task FK fields are plain integers in Drizzle although migration 0004 adds SQL FKs; parity requires checking. | Medium |
| CRM-020 | Task Role-Based Visibility | Implemented | shared/const.ts:23-74; schema.ts:80-82; migration 0016; UserManagement.tsx:402-421; routers.ts:324-385; db.ts:801-893; taskVisibility.test.ts. | Finance has no task permission and staff/lawyer default to own; detailed role expectations are absent. reportsToId FK is in migration but not Drizzle references. | High |

# Detailed Findings

## CRM-001 - Dashboard Leads Metrics

Status: Implemented but Needs Fix

Requirement Summary: Show consistent, current lead totals and status metrics from the authoritative intake source.

Impact Map: Frontend: Dashboard.tsx:50-74, 130-138, 193-231. Backend: routers.ts:816-822; db.ts:1479-1497, 2594-2600. DB: clients/client_lead_details plus legacy leads. Permissions: dashboard:view and clients:view.

Code Evidence Found: Frontend: Dashboard.tsx:50-74, 130-138, 193-231. Backend: routers.ts:816-822; db.ts:1479-1497, 2594-2600. DB: clients/client_lead_details plus legacy leads. Permissions: dashboard:view and clients:view.

What Is Working: Client Registry cards distinguish existing, Leads, rejected, total, and non-active.

Gaps / Issues: The top Total Leads includes rejected clients. New Lead/Enquiry writes legacy leads while these cards read clients; dashboard.stats also retains legacy lead and revenue KPIs.

Recommended Action: Choose one authoritative intake model, make all New Lead paths write it atomically, retire legacy KPI definitions, and approve whether rejected belongs in Total Leads.

Priority: High

## CRM-002 - Active Matters Counter

Status: Implemented

Requirement Summary: Count only Active client matters and link to the same filtered list.

Impact Map: Dashboard.tsx:139-146; routers.ts:913-915; db.ts:662-670, 1588-1627; activeMatters.test.ts. DB: client_matters.matter_status. Permissions: dashboard:view/clients:view.

Code Evidence Found: Dashboard.tsx:139-146; routers.ts:913-915; db.ts:662-670, 1588-1627; activeMatters.test.ts. DB: client_matters.matter_status. Permissions: dashboard:view/clients:view.

What Is Working: The count reads client_matters, normalizes case/whitespace, excludes Closed/On Hold, and uses the same backend predicate as /matters?status=Active.

Gaps / Issues: Runtime results require a migrated test database; free-text status still permits invalid values.

Recommended Action: Run regression tests against disposable PostgreSQL and later constrain matter status.

Priority: Medium

## CRM-003 - Conversion Rate

Status: Implemented

Requirement Summary: Calculate converted Lead/Enquiry intake divided by total intake; exclude Direct; support month/quarter/all.

Impact Map: Dashboard.tsx:72-74,155-189; routers.ts:820-822; db.ts:1500-1574; migration 0007; conversionRate.test.ts. Permission: dashboard:view.

Code Evidence Found: Dashboard.tsx:72-74,155-189; routers.ts:820-822; db.ts:1500-1574; migration 0007; conversionRate.test.ts. Permission: dashboard:view.

What Is Working: Formula is bounded, rounded to one decimal, range-filtered, and based on clients.converted_from/client_status.

Gaps / Issues: It is only complete if enquiries are copied into clients; current EnquiryForm writes legacy leads.

Recommended Action: Fix CRM-015, backfill converted_from, and validate ranges with known fixtures.

Priority: Medium

## CRM-004 - Conflict Check Dashboard + Matters

Status: Implemented

Requirement Summary: Offer dashboard conflict search and enforce a matter check with acknowledgement before creation.

Impact Map: Dashboard.tsx:76-100,510; ConflictCheckDialog.tsx; MatterNew.tsx:35-85,188-193; routers.ts:875-877,902-972; db.ts:1243-1354; migration 0008; conflictCheck.test.ts.

Code Evidence Found: Dashboard.tsx:76-100,510; ConflictCheckDialog.tsx; MatterNew.tsx:35-85,188-193; routers.ts:875-877,902-972; db.ts:1243-1354; migration 0008; conflictCheck.test.ts.

What Is Working: Search covers clients, matter fields, and opposing party; matter creation re-checks server-side and audits acknowledged matches.

Gaps / Issues: Matching is substring-only and lacks aliases/bilingual normalization; runtime behavior is unverified.

Recommended Action: Run legal conflict fixtures and define normalization, false-positive, and retention rules.

Priority: High

## CRM-005 - Back Button Navigation

Status: Partially Implemented

Requirement Summary: Return to the prior filtered/list state, with a safe deep-link fallback.

Impact Map: useGoBack.ts; ClientDetail.tsx:50,137. Fixed links remain in ClientForm.tsx:78, TaskForm.tsx:50-51, EnquiryForm.tsx:173-174, MatterNew.tsx:94.

Code Evidence Found: useGoBack.ts; ClientDetail.tsx:50,137. Fixed links remain in ClientForm.tsx:78, TaskForm.tsx:50-51, EnquiryForm.tsx:173-174, MatterNew.tsx:94.

What Is Working: Client detail uses browser history with /clients fallback and can preserve filter URL/scroll.

Gaps / Issues: The hook is not applied consistently; fixed destinations lose origin context, and history.length may include an external page.

Recommended Action: Use an explicit in-app return URL/state and adopt it consistently.

Priority: Low

## CRM-006 - Move Client Type to Matter Type

Status: Implemented but Needs Fix

Requirement Summary: Store matter classification on each matter, not on the master client/intake.

Impact Map: schema.ts: clients.matterType:453, client_matters.matterType:469, leads.clientType:133; routers.ts:766,789,802,926,980; ClientForm.tsx:33; EnquiryForm.tsx:276-287; MatterNew.tsx:128.

Code Evidence Found: schema.ts: clients.matterType:453, client_matters.matterType:469, leads.clientType:133; routers.ts:766,789,802,926,980; ClientForm.tsx:33; EnquiryForm.tsx:276-287; MatterNew.tsx:128.

What Is Working: Matter records and matter forms have matterType.

Gaps / Issues: clients.matter_type and legacy leads.client_type remain editable, allowing conflicts for multi-matter clients.

Recommended Action: Make client_matters authoritative; remove client-level matter type after safe backfill and clarify whether intake client type is a separate concept.

Priority: High

## CRM-007 - Original Serial Fix

Status: Implemented but Needs Fix

Requirement Summary: Generate matter serials independently and guarantee uniqueness under concurrency.

Impact Map: db.ts:1636-1707,1729-1737; schema.ts:467; migration 0009; MatterNew.tsx:126; originalSerial.test.ts.

Code Evidence Found: db.ts:1636-1707,1729-1737; schema.ts:467; migration 0009; MatterNew.tsx:126; originalSerial.test.ts.

What Is Working: Blank values generate MAT-#### and supplied values receive application duplicate checks.

Gaps / Issues: Migration 0009 creates a non-unique index. max+1 and pre-insert checks race; the declared format regex is not enforced.

Recommended Action: Clean duplicates, add a UNIQUE constraint, use a sequence/transactional allocator, and enforce the accepted format.

Priority: High

## CRM-008 - Hourly Rate Lawyer + Co-Lawyers

Status: Implemented

Requirement Summary: Store per-matter rates for linked active lawyers/co-lawyers and restrict reassignment.

Impact Map: schema.ts:498-516; migrations 0005/0010; LawyerRatesDialog.tsx; routers.ts:510-518,1023-1077; db.ts:1760-1955; matterLawyerRates.test.ts.

Code Evidence Found: schema.ts:498-516; migrations 0005/0010; LawyerRatesDialog.tsx; routers.ts:510-518,1023-1077; db.ts:1760-1955; matterLawyerRates.test.ts.

What Is Working: Rates link to users; names are server-derived; role/status/rate validation and billable lawyer resolution exist.

Gaps / Issues: user_id remains nullable for legacy rows and duplicate prevention lacks an evident database composite unique constraint.

Recommended Action: Audit legacy rows, add a composite unique constraint, and run billing regression tests.

Priority: Medium

## CRM-009 - Rejected Client Lock

Status: Implemented

Requirement Summary: Keep rejected clients viewable but block related writes while allowing controlled reactivation.

Impact Map: ClientDetail.tsx:80-81,227-332; routers.ts:354-357,954-1016,1044-1075,1115-1151,1202-1220; db.ts:1379-1471; rejectedClientLock.test.ts.

Code Evidence Found: ClientDetail.tsx:80-81,227-332; routers.ts:354-357,954-1016,1044-1075,1115-1151,1202-1220; db.ts:1379-1471; rejectedClientLock.test.ts.

What Is Working: UI disables management and backend enforces locks for matters, finance, actions, tasks, and rates; reactivation and audit logging exist.

Gaps / Issues: Live enforcement was not executable; deletion/retention policy is not covered by this lock.

Recommended Action: Run the suite with role fixtures and confirm rejected-client deletion policy.

Priority: High

## CRM-010 - Financial Records Client Link

Status: Implemented

Requirement Summary: Require a client and provide navigation to the client, with optional matter context.

Impact Map: schema.ts:563-566; FinancialRecords.tsx:331-342,625-632,762-766,987-992; FinancialDialog.tsx; routers.ts:1082-1118; db.ts:2157-2182.

Code Evidence Found: schema.ts:563-566; FinancialRecords.tsx:331-342,625-632,762-766,987-992; FinancialDialog.tsx; routers.ts:1082-1118; db.ts:2157-2182.

What Is Working: client_id is non-null with FK; global rows link to /clients/:id and show matter reference when linked.

Gaps / Issues: client_matter_id is nullable and no clear server check guarantees the matter belongs to that client; inner-join reports can omit client-level rows.

Recommended Action: Validate ownership and decide whether client-level financial records are allowed.

Priority: Medium

## CRM-011 - Skip For Now

Status: Cannot Verify

Requirement Summary: No behavior can be derived beyond the title Skip For Now.

Impact Map: Both uploaded DOCX files contain the same placeholder sentence and no detailed CRM-011 prompt.

Code Evidence Found: Both uploaded DOCX files contain the same placeholder sentence and no detailed CRM-011 prompt.

What Is Working: No implementation is expected if skip is the complete instruction.

Gaps / Issues: There is no acceptance criterion, module, data, UI, API, or permission scope.

Recommended Action: Confirm CRM-011 is intentionally out of scope in the backlog.

Priority: Low

## CRM-012 - Remove Billed Amount

Status: Partially Implemented

Requirement Summary: Remove Billed Amount from user/API use and use Revenue consistently without damaging history.

Impact Map: routers.ts:1095-1138; FinancialDialog.tsx; FinancialRecords.tsx; schema.ts:573-574; db.ts:166-176; migration 0011; financialRevenue.test.ts.

Code Evidence Found: routers.ts:1095-1138; FinancialDialog.tsx; FinancialRecords.tsx; schema.ts:573-574; db.ts:166-176; migration 0011; financialRevenue.test.ts.

What Is Working: UI/API no longer accept Billed Amount; reports use Revenue; a discrepancy view preserves historical review.

Gaps / Issues: The column and frontend aggregation references remain. Mirroring billed=revenue makes remainingAdvanced always zero and changes prior accounting meaning.

Recommended Action: Obtain finance sign-off, reconcile discrepancies, remove residual application references, then plan legacy-column retirement.

Priority: High

## CRM-013 - New Lead Real-Time Update

Status: Implemented but Needs Fix

Requirement Summary: Show a new lead immediately and once in pipeline, counts, and recent leads without manual refresh.

Impact Map: ClientForm.tsx:37-48 invalidates canonical client queries; db.ts:1172-1191; newLeadVisibility.test.ts. EnquiryForm.tsx:82-97 invalidates only leads.list.

Code Evidence Found: ClientForm.tsx:37-48 invalidates canonical client queries; db.ts:1172-1191; newLeadVisibility.test.ts. EnquiryForm.tsx:82-97 invalidates only leads.list.

What Is Working: Creating a Leads-status client through ClientForm refreshes relevant caches and newest-first ordering.

Gaps / Issues: The dashboard New Lead opens EnquiryForm, which writes legacy leads. There is no cross-user subscription/polling; this is same-session cache refresh only.

Recommended Action: Unify the write path, invalidate canonical queries after all intake mutations, and add live transport only if cross-user updates are required.

Priority: High

## CRM-014 - Recent Leads Last 30 Days

Status: Implemented

Requirement Summary: Show only Leads-status clients from the last 30 days, newest first, with a short limit.

Impact Map: Dashboard.tsx:60-65,393-435; routers.ts:824-831; db.ts:1194-1215; recentLeads.test.ts.

Code Evidence Found: Dashboard.tsx:60-65,393-435; routers.ts:824-831; db.ts:1194-1215; recentLeads.test.ts.

What Is Working: Backend uses DB NOW(), status filter, descending order and limit; widget links to full pipeline.

Gaps / Issues: Runtime boundary behavior and the split intake source remain unverified.

Recommended Action: Test exact 30-day boundaries after intake unification.

Priority: Medium

## CRM-015 - Merge Enquiry Log + Leads Pipeline

Status: Implemented but Needs Fix

Requirement Summary: Use one canonical intake lifecycle while preserving reporting and safe legacy URLs.

Impact Map: App.tsx:54-92 redirects list URLs; ClientsLeads.tsx reads clients.list; EnquiriesLog.tsx reads leads.list; EnquiryForm.tsx writes leads; schema retains both models; enquiries.test.ts targets removed enquiries router.

Code Evidence Found: App.tsx:54-92 redirects list URLs; ClientsLeads.tsx reads clients.list; EnquiriesLog.tsx reads leads.list; EnquiryForm.tsx writes leads; schema retains both models; enquiries.test.ts targets removed enquiries router.

What Is Working: Navigation is consolidated visually and a filterable Enquiries Log remains.

Gaps / Issues: The data is not merged. New enquiries can disappear from the visible pipeline and metrics; /enquiries/:id/edit is missing and tests target a removed router.

Recommended Action: Define one intake entity, migrate/backfill, rewrite forms/logs/KPIs, preserve needed aliases, then retire stale contracts.

Priority: Critical

## CRM-016 - Enquiry Timezone

Status: Implemented

Requirement Summary: Capture local input as an exact UTC instant with timezone/audit context.

Impact Map: schema.ts:117-123; migration 0013; EnquiryForm.tsx:27-28,142-149; db.ts:85-90,647-654; EnquiriesLog.tsx:133; enquiryDatetime.test.ts.

Code Evidence Found: schema.ts:117-123; migration 0013; EnquiryForm.tsx:27-28,142-149; db.ts:85-90,647-654; EnquiriesLog.tsx:133; enquiryDatetime.test.ts.

What Is Working: timestamptz, browser timezone, ISO conversion, manual override, and DB-clock monthly logic exist.

Gaps / Issues: Two tests now fail validation because fixtures omit required channelType; legacy date/time columns can diverge outside the sanitized API.

Recommended Action: Update fixtures and test DST/manual override cases through one write path.

Priority: Medium

## CRM-017 - Communication Channel Hierarchy

Status: Implemented

Requirement Summary: Store/validate channel type plus conditional medium/referral/event name and support filters.

Impact Map: shared/const.ts:76-100; schema.ts:124-128,527-529; migration 0014; EnquiryForm.tsx:207-250; EnquiriesLog.tsx:27-95; routers.ts:189,243,854; db.ts:31-44,413-448,1148-1152.

Code Evidence Found: shared/const.ts:76-100; schema.ts:124-128,527-529; migration 0014; EnquiryForm.tsx:207-250; EnquiriesLog.tsx:27-95; routers.ts:189,243,854; db.ts:31-44,413-448,1148-1152.

What Is Working: Both models have type/medium; UI/backend required-medium rules and filters exist.

Gaps / Issues: Hierarchy is duplicated across models and varchar values allow direct-write/import drift.

Recommended Action: After CRM-015, retain one source and consider constrained lookups.

Priority: Medium

## CRM-018 - Suggested Lead Lawyer Dropdown + Notifications

Status: Partially Implemented

Requirement Summary: Use active lawyer/partner dropdown, persist FK, filter assignee, and notify the lawyer.

Impact Map: EnquiryForm.tsx:79-80,430-449; routers.ts:516-518,744-758; schema.ts:154-157,359-376,533-535; migrations 0012/0015; db.ts:462-488,536-560,588-618; NotificationBell.tsx.

Code Evidence Found: EnquiryForm.tsx:79-80,430-449; routers.ts:516-518,744-758; schema.ts:154-157,359-376,533-535; migrations 0012/0015; db.ts:462-488,536-560,588-618; NotificationBell.tsx.

What Is Working: Eligibility, FK/name handling, in-app notifications, unread counts, and filtering exist for legacy enquiries.

Gaps / Issues: Email only logs and returns success; client pipeline has a separate assignedLawyerId, so assignment is not unified.

Recommended Action: Define notification scope, implement a real provider if needed, stop false-success behavior, and consolidate assignment.

Priority: High

## CRM-019 - Tasks Inside Client Page

Status: Implemented

Requirement Summary: Provide a client Tasks tab with client/matter scope, filters, creation, assignment, status, and related tasks.

Impact Map: ClientDetail.tsx:247-248,317-325; ClientTasks.tsx:33-299; routers.ts:324-385; schema.ts:239-255; migration 0004; db.ts:849-903; clientTasks.test.ts.

Code Evidence Found: ClientDetail.tsx:247-248,317-325; ClientTasks.tsx:33-299; routers.ts:324-385; schema.ts:239-255; migration 0004; db.ts:849-903; clientTasks.test.ts.

What Is Working: Client-fixed creation, optional matter/assignee, filters, related tasks, and rejected lock are present.

Gaps / Issues: Some task FK fields are plain integers in Drizzle although migration 0004 adds SQL FKs; parity requires checking.

Recommended Action: Align Drizzle relations with constraints and run lifecycle tests on the migrated schema.

Priority: Medium

## CRM-020 - Task Role-Based Visibility

Status: Implemented

Requirement Summary: Enforce admin/manager all, partner own/team, and other roles own assigned/created tasks across CRUD and KPIs.

Impact Map: shared/const.ts:23-74; schema.ts:80-82; migration 0016; UserManagement.tsx:402-421; routers.ts:324-385; db.ts:801-893; taskVisibility.test.ts.

Code Evidence Found: shared/const.ts:23-74; schema.ts:80-82; migration 0016; UserManagement.tsx:402-421; routers.ts:324-385; db.ts:801-893; taskVisibility.test.ts.

What Is Working: Visibility applies server-side to list/get/update/delete and pending KPI; partner hierarchy uses reports_to_id.

Gaps / Issues: Finance has no task permission and staff/lawyer default to own; detailed role expectations are absent. reportsToId FK is in migration but not Drizzle references.

Recommended Action: Obtain role-matrix sign-off, add finance/staff cases, align schema FK, and run authorization tests.

Priority: High

# Cross-Module Risks

Critical - Embedded credentials: Dockerfile contains a live-looking DATABASE_URL and JWT_SECRET. Rotate both, remove them from source/image layers, and inspect history.

Critical - Split intake sources: clients/client_lead_details drive the pipeline while EnquiryForm/EnquiriesLog use legacy leads, distorting visibility and reporting.

High - Identifier race: Original Serial has no database uniqueness and uses a race-prone max+1 allocator.

High - Financial semantics: Billed is hidden but mirrored to Revenue, forcing Remaining Advanced to zero; finance approval is required.

High - Relationship integrity: Financial clientMatter is optional and ownership validation is not evident.

High - Runtime assurance: Integration tests require PostgreSQL; stale API contracts also reduce reliability.

Medium - Schema/migration drift: Several SQL FKs are not represented by Drizzle references.

Medium - Free-text governance: Matter/action/legacy lawyer fields permit inconsistent values.

Medium - Notification false success: Email logs and returns success without delivery.

Medium - Duplicate metric definitions: Legacy lead KPIs and client KPIs coexist with different sources.

# QA Checklist

## Dashboard

Confirm approved definitions for Lead, Active, Rejected, and conversion cards.

Match Active Matters card to filtered matter list.

Validate range metrics, recent 30-day boundary, and conflict navigation.

## Clients

Create through every entry point and confirm one canonical record.

Convert Lead to Existing Client and preserve intake metadata.

Reject/reactivate and verify read-only behavior.

## Matters

Create multiple matter types per client.

Attempt duplicate/concurrent serial creation.

Test conflict acknowledgement and lawyer-rate rules.

## Financial Records

Validate client/matter ownership.

Reconcile finance-approved formulas and discrepancy view.

Confirm whether client-level rows are permitted.

## Tasks

Create with/without matter and filter.

Verify action-nextStep task synchronization.

Confirm rejected lock.

## Permissions

Test every task visibility role and direct CRUD bypass.

Confirm finance/viewer policy.

## Navigation

Test Back from filtered lists and deep links.

Test legacy routes and dashboard links.

## Data integrity

Apply migrations to clean PostgreSQL and compare schema.

Backfill legacy intake before retirement.

Rotate secrets and scan history.

# Recommended Fix Order

Rotate/remove Dockerfile credentials and add secret management.

Unify Enquiry/Lead creation, pipeline, assignment, channel, conversion, and reporting.

Enforce serial uniqueness with a concurrency-safe allocator.

Approve and reconcile financial semantics and matter-link rules.

Confirm role/notification requirements.

Create a disposable PostgreSQL test environment, update stale tests, and run all regressions.

Normalize navigation, lookups, and schema/migration FK parity.

# Final Conclusion

The CRM is partially ready. Major surfaces exist and several are enforced well server-side, but it is not ready for delivery or production sign-off. Intake is not merged at the data level, serials lack database uniqueness, finance semantics need approval, email is not live, credentials are embedded in Dockerfile, and database-backed verification was unavailable.