# Legal CRM Audit - Management Summary

Plain-language summary of CRM-001 through CRM-020

Prepared for: Management and delivery stakeholders

Audit date: 20 June 2026

Assessment: Partially ready; not ready for final delivery

# Overall Result

The CRM has a strong working foundation. Most requested screens and controls are present, but important data, security, finance, and verification issues remain before acceptance or production use.

| Implemented | Partial | Needs Fix | Missing | Cannot Verify |
| --- | --- | --- | --- | --- |
| 11 | 3 | 5 | 0 | 1 |

# What Is Working Well

Active matters use the correct matter records.

Conversion, recent leads, timezone, and channel hierarchy exist in code.

Conflict checks run from the dashboard and during matter creation.

Rejected clients are protected in both screen and backend.

Lawyer rates and client-page task management are present.

Task visibility is enforced by role on the server.

# Main Concerns

Lead and enquiry data are not truly merged: The Leads Pipeline and New Lead/Enquiry form use different record sets; new enquiries may not appear in pipeline or figures.

Security credentials are in Dockerfile: Database and login-signing secrets should be rotated and removed immediately.

Matter serials are not database-guaranteed unique: Simultaneous saves could duplicate a serial.

Financial terminology needs approval: Billed is hidden but its old field is copied from Revenue; finance should confirm the accounting meaning.

Email notifications are not live: In-app alerts work, but email only logs a message.

Full testing was unavailable: Code compiles, but there was no test database and some tests no longer match the current API.

# Recommended Decision

Treat the CRM as ready for a focused remediation and verification sprint, not final delivery. Do not enter production legal or financial data until credentials are rotated and intake is unified.

# Recommended Fix Order

Remove and rotate exposed credentials.

Unify New Lead, Enquiry Log, Leads Pipeline, dashboard, and conversion reporting.

Guarantee unique matter serials in the database.

Confirm and test financial calculations with finance.

Confirm role visibility and notification expectations.

Run the complete suite on clean PostgreSQL and complete manual QA.

# Management Conclusion

The product is meaningfully developed, but not delivery-ready. Remaining work is concentrated in data consistency, security, financial clarity, and verification rather than basic screen construction.